# PROJECT OVERVIEW

“BUDJIT.COM” is a social blogging site which facilitates easy sharing of financial and budget details allowing for users to create budget blogs.
# ROLES AND RESPONSIBILITIES

Developers: / Carmelita Wingate / Devin Davis / Hussein Farran	Tester: / Natalie Cobb

# DELIVERABLES
1. Software Requirements Specification
2. Test Plan
3. Test Cases
4. Bug Reports
# PROJECT SCHEDULE

August 1: / Preliminary Mock-up of UI / Create Software Requirements Specifications / August 4: / Break down SRS into tasks and assign / Start creating test plan / August 6: / Start black box tests code	August 8: / Database and UI completed / Start testing UI / August 13: / Project completed, ready for final white box testing / August 15: / Final day of class

# ASSUMPTION AND RISKS
Assumptions
This section lists assumptions that are made specific to this project. Delivery of the product is in GitHub via Visual Studio.

Risks
The following risks have been identified and the appropriate action identified to mitigate their impact on the project. The impact (or severity) of the risk is based on how the project would be affected if the risk was triggered. The trigger is what milestone or event would cause the risk to become an issue to be dealt with.

#	Risk	Impact	Trigger	Mitigation Plan
1	Scope Creep – as testers become more familiar with the tool, they will want more functionality	High	Delays in implementation date	Each iteration, functionality will be closely monitored. Priorities will be set and discussed by stakeholders. Since the driver is functionality and not time, it may be necessary to push the date out.
2	Changes to the functionality may negate the tests already written and we may loose test cases already written	High – to schedule and quality	Loss of all test cases	Export data prior to any upgrade, massage as necessary and re-import after upgrade.

# Requirements Specification
Social Network with Budgeting Functionality
Purpose: Develop a social network that allows users to post and blog about their budgets. The most interesting feature is the “budget box,” it shows the starting transactions, real-time changes, and ending balance.
Scope: The Social Network with budgeting functionality was created in Visual Studio, and offers the user several features. This program will take a team of 4 students about two weeks to analyze, design, implements and test.
Definitions:
A social network is a dedicated website or other application that enables users to communicate with each other by posting information, comments, messages, and images.
A budget box is a interactive personal budgeting system that allows a contributor to upload, and modify text files by entering numerical data on a line in response to real-time transitions.
A posting is a message, link, or image, posted to an online location such as a blog, social media website, or forum.
 A comment area is an area used to make a statement, remark or express an opinion.
System constraints:
- Will run on PCs under Windows using Internet Explorer 11.0.
- Will respond to user inputs with minimal response time (less than second per command).
- This is a prototype; future releases should be able to add more commands or features.
Stakeholders: Carmelita Wingate
Devin Davis
Hussein Farran
Natalie Cobb

Individual assignment: Develop use cases that show overall system behavior and at least a couple of its more interesting features; completeness is not necessary during inception.
Team assignment: For this project, the QA tester will then develop a requirements specification that satisfies the stakeholders. This document should address at least the above issues. The software requirements specification of system behavior will be supplemented by the functional specifications.

Source:

# TEST APPROACH

The project is using an agile approach, with daily iterations. At the end of each day the requirements identified for that iteration will be delivered to the team and will be tested.
Exploratory testing will play a large part of the testing as the team has never used this type of tool and will be learning as they go. Tests for planned functionality will be created and added as we get iterations of the product.
Tests will be conducted manually.
# TEST ENVIRONMENT

Site will be tested using Visual Studio 2014 and Google Chrome. Report of bugs noted in the issue section of Github.
# UNIT TEST PLAN
Test Items:
- Home
- Registration
- Log-in
- Contact Us
- Profile
- Account Manager
Features to be Tested:
BudJIT Box
Features Not to Be Tested:
- About Page-Software Developers Profile
- Content Only
Approach:
- Unit Testing & Black Box Testing
- Strategy: Use Case
- nUnit, xUnit
- Manual Testing
Item Pass/Fail Criteria:
- All test cases completed
- A specified percentage of cases completed with a percentage containing some number of minor defects.
- Code coverage tool indicates all code covered.
Test Deliverables:
- Test Requirements
- Test Plan
- Test Cases
- Incident Report
 Test Environment:
- Windows 8.1, Internet 11.0
- Visual Studio 2013
Responsibilities:
- Carmelita Wingate, Software Developer
- Devin Davis, Software Developer
- Hussein Farran, Software Developer
- Natalie Cobb, QA Tester
# SOFTWARE REQUIREMENT SPECIFICATIONS
1. Home Menu
  1.1	Sign-up new user
  1.2	Input new email address
  1.3	Upload photo
2. Registration
  2.1	Create new user
  2.2	Create new password
3. Contact Us
  3.1	Click on first link
  3.2	Click on second link
  3.3	Input Comment Area
4. Profile
  4.1	Add new budget post
  4.2	Input data about Budjit.com (event, amount, image)
5. Log in
  5.1	Create new user
  5.2	Log in existing user
  5.3	Create new profile
6. Account Manager
  6.1	Link Google account to BudJIT.COM
  6.2	Link Twitter account to BudJIT.COM
  6.3	Link Facebook account to BudJIT.COM
7. BudJIT.COM search bar
  7.1	Search by keyword
  7.2	Input project name
  7.3	Input project amount
8. Future Improvements
# FUNCTIONAL REQUIREMENTS
1.0 – Home Menu
Function:	1.1 Sign-up new user
Description:	New user can sign-up using email address and navigated to the register menu.
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	1.2 Input new email address
Description:	New user log in new email address into the system.
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	1.3 Upload photo
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

2.0 – Registration
Function:	2.1 Create new user
Description:
Inputs:
Source:
Output:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

Function:	2.1 Create new password
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

3.0 – Contact Us
Function:	3.1 Click on First Link
Description:
Inputs:
Source:
Outputs:
Destination:
Requires:
Action/Expected Output:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	3.2 Click on Second Link
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	3.3 Input Comment Area
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Other:

4.0 – Profile
Function:	4.1 Add new budget post
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	4.2 Input data about Budjit.com (event, amount, image)
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

5.0 – Login
Function:	5.1 Create New User
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	5.2 Login existing user
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

Function:	5.3 Create new profile
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

6.0 – Account Manager
Function:	6.1 Link Google account to BudJIT.COM
Description:	Input user name Google account
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Condition:
Post Condition:
Cross Reference:
Other:

Function:	6.2 Link Twitter account to BudJIT.COM
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

Function:	6.3 Link Facebook account to BudJIT.COM
Description:
Inputs:
Source:
Output:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

7.0 – BudJIT.COM search bar

Function:	7.1 Search by keyword
Description:
Inputs:
Source:
Outputs:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

Function:	7.2 Input project name
Description:
Inputs:
Source:
Output:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

Function:	7.3 Input project amount
Description:
Inputs:
Source:
Output:
Destination:
Action/Expected Output:
Requires:
Pre Conditions:
Post Conditions:
Cross-References:
Other:

8.0 – Future Improvements
Section 8.1 – Administrator should be able to add, edit and delete users
Section 8.2 – Users can submit request for to be added to database via contact form

# Test CASES

1.0 - Login
1.1 Create New User
New user register via link on the menu bar to create a new account using their email address and password.

#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

1.2.a Existing User login with email address
Existing users log in via link on the menu bar with their email address.

#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

1.2.b with Goggle login
Existing users log in via link on the menu bar with their Facebook account.

#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

1.2.c Forgot password
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

– Add new budget post
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

2.1 Select from drop down of existing post
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

2.2 )
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

3.0 – Search by budget type
3.1 TBD
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

3.2 TBD
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

4.0 – Search by amount type
4.1 TBD
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

4.2 TBD
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

5.0 – Search by category
5.1 TBD
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

5.2 TBD
#	Scenario/Test case	Input Specifications	Output Specifications	Pass/Fail	Priority
1
2
3

# INCIDENT REPORTS
Bug Report for Section ___
# Summary
TBD
# Description
## TBD

## Environment
Browser: Google Chrome
Operating System: Window 8.1
Visual Studio 2014
Github
## Steps to Reproduce
## TBD
## Expected Result
## TBD
## Actual Result
## TBD

## Evidence
TBD – Reproduced bug __ times
Screen shot
# Impact
## TBD

Bug Report for Section __
# Summary
TBD
# Description
## TBD

## Environment
Browser: Google Chrome
## TBD
## Steps to Reproduce
## TBD
## Expected Result
## TBD
## Actual Result
## TBD

## Evidence
TBD – Reproduced bug __ times
Screen shot
# Impact
## TBD

# RETROSPECTIVE

What worked well?

What should be improved upon?